PADEL RANKED

COMMUNITY

Web Platform — Technical Build Plan

Beta Launch ·  Alexandria, Egypt ·  20–50 Players ·  ASAP

Version 1.0  ·  Confidential  ·  2026

# 1. The Right Approach: Website First, App Second

Skipping the native app for the beta phase is the correct call. Apps are expensive to build, slow to iterate, require App Store approval cycles, and cannot be quickly changed once players have them installed. A web platform built on the right stack removes all of those constraints.

More importantly: the web platform you build for the beta is not throwaway work. If the architecture is right, it becomes the backend the future app sits on top of. Every match, every rating calculation, every user profile you build in the beta carries forward.

| PRINCIPLE | Build the backend once, correctly. The website is the beta interface. The app is a future skin on the same data layer. Never rebuild what you can reuse. |
| --- | --- |

# 2. System Architecture Overview

The platform has four distinct layers. Understanding this separation is critical because it determines what Claude Code builds, what your developer friend touches, and what never needs to be rewritten when you move to a mobile app.

| Layer | What it is | Technology | Who builds it |
| --- | --- | --- | --- |
| Frontend | The website players see and interact with | Next.js (React) | Claude Code |
| Backend API | The server that handles all requests and logic | Next.js API Routes | Claude Code |
| Database | Permanent storage for players, matches, rankings | Supabase (PostgreSQL) | Claude Code + you |
| Ranking Engine | The Glicko-2 algorithm that calculates ratings | TypeScript module | Claude Code |

| WHY THIS STACK | Next.js + Supabase is the fastest path to a real, production-grade platform with zero infrastructure management. Supabase gives you a live PostgreSQL database, authentication, and real-time updates out of the box. Next.js handles both the website and the API in one codebase. Both have generous free tiers that will comfortably handle 50 players. |
| --- | --- |

# 3. Database Design — What Gets Stored

The database is the backbone. Every feature of the platform — matchmaking, rankings, leaderboards, history — is a query against these tables. Getting the schema right from day one avoids painful migrations later.

## 3.1  Core Tables

### players

One row per registered player. This is the master record.

id UUID (primary key, auto-generated) name TEXT email TEXT (unique) phone TEXT city TEXT (default: 'Alexandria') rating FLOAT (default: 1500.0) rating_deviation FLOAT (default: 350.0) -- Glicko-2 RD volatility FLOAT (default: 0.06) -- Glicko-2 sigma tier TEXT (Bronze/Silver/Gold/Platinum/Diamond/Elite) placement_count INTEGER (default: 0) -- counts toward 5 placements is_placed BOOLEAN (default: false) -- true after 5 placements wins INTEGER (default: 0) losses INTEGER (default: 0) last_active TIMESTAMP created_at TIMESTAMP founding_member BOOLEAN (default: false)

### matches

One row per completed match. This is the event log — it is never edited, only appended to.

id UUID (primary key) played_at TIMESTAMP location TEXT team1_player1 UUID (foreign key → players.id) team1_player2 UUID (foreign key → players.id) team2_player1 UUID (foreign key → players.id) team2_player2 UUID (foreign key → players.id) team1_sets INTEGER (e.g. 2) team2_sets INTEGER (e.g. 1) winner_team INTEGER (1 or 2) status TEXT (pending_confirmation / confirmed / disputed) submitted_by UUID (foreign key → players.id) confirmed_by UUID (foreign key → players.id, nullable) created_at TIMESTAMP

### rating_history

One row per player per match — a complete audit trail of every rating change. This powers profile charts and protects against disputes.

id UUID (primary key) player_id UUID (foreign key → players.id) match_id UUID (foreign key → matches.id) rating_before FLOAT rating_after FLOAT rd_before FLOAT rd_after FLOAT points_delta FLOAT (signed: +12.4 or -8.1) created_at TIMESTAMP

### match_requests

Open lobbies — players post a match request and others join. This is the matchmaking layer.

id UUID (primary key) created_by UUID (foreign key → players.id) location TEXT scheduled_for TIMESTAMP min_rating FLOAT (nullable) -- matchmaking filter max_rating FLOAT (nullable) slots_filled INTEGER (0-4) players UUID[] (array of up to 4 player IDs) status TEXT (open / full / cancelled / completed) created_at TIMESTAMP

# 4. The Ranking Engine — How Scores Are Calculated

This is the most critical piece of logic in the entire platform. It runs every time a match is confirmed and updates four players' ratings simultaneously. Getting this right is non-negotiable — players must trust that the numbers are fair.

## 4.1  Glicko-2 in Plain Language

Glicko-2 tracks three numbers per player, not one:

- Rating (r): the core skill estimate. Starts at 1500.

- Rating Deviation (RD): how confident the system is. Starts high (350), shrinks as you play more. A new player's rating can swing wildly; a veteran's barely moves.

- Volatility (σ): how consistently you perform. A player who goes 5-0 then 0-5 has high volatility.

After every confirmed match, the engine runs the Glicko-2 update formula for all four players involved and writes the new values back to the database.

## 4.2  What Happens Step by Step When a Match Is Confirmed

- Match confirmed: both teams submit the same score. Status changes to 'confirmed'.

- Engine triggered: the API receives a webhook from Supabase when status = confirmed.

- Player data fetched: rating, RD, and volatility for all four players pulled from the database.

- Expected outcomes calculated: for each player, the algorithm calculates the probability they were expected to win given the ratings of all four players on court.

- Actual outcome compared: did they win or lose? How surprising was the result?

- New rating computed: if you beat a much stronger pair, your rating jumps significantly. If you beat a weaker pair, small gain. Losing to a stronger pair: small loss. Losing to a weaker pair: large loss.

- RD updated: if your rating moved a lot (upset result), RD stays higher. If expected result, RD tightens.

- All four rows written: players table updated. Four rows inserted into rating_history.

- Tier reassigned: new rating mapped to tier bracket and tier field updated.

- Leaderboard refreshed: a database view recalculates rankings automatically.

## 4.3  Tier Brackets

Tiers are derived from rating. The boundaries can be adjusted as the player pool grows, but start with these:

| Tier | Rating Range | Colour (UI) | Notes |
| --- | --- | --- | --- |
| Bronze | 0 – 1199 | Brown / Copper | Default for unplaced players and new joiners |
| Silver | 1200 – 1399 | Grey / Silver | Most casual competitive players |
| Gold | 1400 – 1599 | Gold | Starting rating is 1500 — most players land here initially |
| Platinum | 1600 – 1799 | Teal / Steel | Strong regular players |
| Diamond | 1800 – 1999 | Blue / Ice | Top-tier recreational players |
| Elite | 2000+ | Navy / Black | Reserved for the best players in the city |

| NOTE | With 20–50 players, almost everyone will start at Gold (1500) and spread out over the first 4–6 weeks of matches. Don’t worry about empty tiers at launch — this is expected and normal. |
| --- | --- |

# 5. Website Features — What to Build for Beta

Build only what is required to make the ranking loop work. Every other feature is post-beta. The loop is: player registers → joins or creates a match → submits score → rating updates → leaderboard reflects it.

## 5.1  Pages to Build

| Page | What it does | Priority |
| --- | --- | --- |
| / (Landing) | Explains the platform. Shows live player count and leaderboard teaser. Has a 'Join the Beta' CTA. | P0 |
| /register | Player signup form. Name, phone, email, self-assessed level. Creates player row in database. | P0 |
| /login | Email magic link (passwordless via Supabase Auth). No passwords to manage. | P0 |
| /dashboard | Player's home. Their rating, tier badge, recent matches, upcoming matches they are in. | P0 |
| /leaderboard | Public ranking table. City-wide. Shows tier, rating, W/L record. Visible without login. | P0 |
| /matches/new | Create a match request. Set location, date/time, optional rating window. | P0 |
| /matches | Browse open match lobbies. Join available slots. Filter by rating range and location. | P0 |
| /matches/[id] | Match detail page. Shows players, confirm score, dispute button. | P0 |
| /players/[id] | Public player profile. Rating history chart, tier badge, match history. | P1 |
| /admin | Admin panel: manually confirm matches, adjust ratings if disputed, manage players. | P0 |

# 6. How Matchmaking Works on the Website

Matchmaking at the beta scale (20–50 players) does not need to be fully automated. A hybrid approach — structured lobbies plus optional rating filters — is simpler to build and actually more reliable for a small community.

## 6.1  The Match Lobby Flow

- Player A logs in and clicks 'Create Match'. Enters: location (court name), date and time, and optionally a rating window (e.g. ±200 points from their rating).

- The match appears on the /matches board as an open lobby with 3 remaining slots.

- Players B, C, and D browse the board and click 'Join'. The system checks their rating against the window if one was set. If they pass, they are added. Lobby shows 0 remaining slots and status changes to 'Full'.

- All four players receive an email notification with the match details.

- After the match is played, any one of the four players goes to /matches/[id] and submits the score (e.g. Team 1 wins 6–3, 6–4).

- The other team's players see a confirmation request on their dashboard. They confirm or dispute.

- Both sides confirm — match status changes to 'confirmed' and the ranking engine runs automatically.

## 6.2  Handling Score Disputes

Disputes are rare but the process must be defined from day one:

- If scores don’t match between the two submissions, the match is flagged as 'disputed'.

- Both parties are notified by email.

- The admin reviews and resolves it manually via the /admin panel.

- Three disputes involving the same account triggers a review flag on that profile.

- Ratings are NOT updated until status = confirmed. Disputed matches are frozen.

# 7. Actionable Build Plan — Week by Week

This is the sequence to give Claude Code. Each phase produces something real and testable. Do not move to the next phase until the current one is working end-to-end.

## Phase 0 — Setup (Day 1–2)

| GOAL | A working project skeleton that connects to a live database. Nothing visible to users yet — just infrastructure. |
| --- | --- |

- Create a GitHub repository called 'padelranked'

- Initialise a Next.js 14 project with TypeScript and Tailwind CSS

- Create a free Supabase project (supabase.com) — this is your live database

- Connect the Next.js project to Supabase using environment variables

- Create the four core database tables: players, matches, rating_history, match_requests (use the schema in Section 3)

- Deploy to Vercel (vercel.com, free tier) — your website is now live on a URL

| CLAUDE CODE PROMPT | Initialise a Next.js 14 app with TypeScript, Tailwind, and Supabase. Create the database schema for a padel ranking platform with four tables: players, matches, rating_history, and match_requests. Deploy to Vercel. |
| --- | --- |

## Phase 1 — Authentication & Player Registration (Days 3–5)

| GOAL | A player can sign up and log in. Their profile exists in the database. |
| --- | --- |

- Build /register page with form: name, email, phone, self-assessed level (dropdown)

- On submit: create player row in Supabase with default rating 1500, RD 350, tier Gold

- Set up Supabase Auth with magic link email (no passwords — simpler and more secure)

- Build /login page — player enters email, receives magic link, clicks it, is logged in

- Build /dashboard shell — shows player’s name, tier badge, rating (static for now)

| CLAUDE CODE PROMPT | Build a registration page that creates a player record in Supabase with default Glicko-2 values. Set up passwordless magic link authentication via Supabase Auth. Build a basic dashboard that shows the logged-in player's name and rating. |
| --- | --- |

## Phase 2 — The Ranking Engine (Days 6–9)

| GOAL | The core algorithm exists as a tested TypeScript module. It does not need UI yet — just needs to work correctly. |
| --- | --- |

- Create /lib/glicko2.ts — a TypeScript implementation of the Glicko-2 algorithm

- The module accepts: array of player objects (rating, RD, volatility), match result, returns: updated values for all four players

- Write test cases: expected result (small delta), upset result (large delta), verify symmetry

- Create /api/matches/confirm route: receives match ID, runs the engine, writes results to database

- Test with dummy data before connecting to real UI

| CLAUDE CODE PROMPT | Implement the Glicko-2 rating algorithm in TypeScript as a standalone module at /lib/glicko2.ts. It should accept four players (each with rating, RD, volatility), a match result (which team won), and return updated Glicko-2 values for all four players. Include unit tests. Then build a POST /api/matches/confirm API route that calls this module and writes updated ratings to Supabase. |
| --- | --- |

## Phase 3 — Match Creation & Lobby (Days 10–14)

| GOAL | Players can create open match lobbies and join each other’s games. |
| --- | --- |

- Build /matches page — list of open lobbies with location, time, rating window, slots available

- Build /matches/new form — create a lobby (location, date/time, optional rating range)

- Build 'Join Match' button — checks rating eligibility, adds player to lobby, updates slot count

- Build /matches/[id] detail page — shows four players, match status, score submission form

- Send email notifications when a lobby fills (use Supabase Edge Functions + Resend.com free tier)

| CLAUDE CODE PROMPT | Build the match lobby system. Players can create open match requests with location, time, and an optional rating range filter. Other players can browse and join lobbies. Once four players join, the lobby closes and all players are notified by email via Resend. Build a match detail page where players can view the match and submit scores. |
| --- | --- |

## Phase 4 — Score Submission & Rating Update (Days 15–18)

| GOAL | The full loop works: match played → score submitted → opponent confirms → ratings update automatically. |
| --- | --- |

- Build score submission form on /matches/[id]: Team 1 sets, Team 2 sets, submit

- On first submission: match status → 'pending_confirmation', other team notified

- Build confirmation UI: the other team sees 'Confirm this result?' on their dashboard

- On confirmation: match status → 'confirmed', ranking engine fires, ratings update, tier recalculates

- Build dispute flow: 'This score is wrong' button → status → 'disputed', admin notified

- Update dashboard to show new rating and tier badge after confirmation

## Phase 5 — Leaderboard & Profiles (Days 19–22)

| GOAL | The platform looks like something real. A public leaderboard works without login. |
| --- | --- |

- Build /leaderboard — live ranking table sorted by rating, showing tier badge, W/L record

- Leaderboard is public — no login required (this is your growth mechanic)

- Build /players/[id] — individual profile: tier badge, rating, win/loss, recent match history

- Add a rating history chart to the profile page (show progression over matches)

- Build the landing page / with: platform explanation, live player count, leaderboard preview, 'Join Beta' CTA

## Phase 6 — Admin Panel (Days 23–25)

| GOAL | You can manage the platform without touching the database directly. |
| --- | --- |

- Build /admin page (password-protected, admin-only role in Supabase)

- Admin can view all matches, including disputed ones

- Admin can manually confirm or override a disputed match result

- Admin can view all player profiles and manually adjust ratings if needed (edge cases)

- Admin can toggle 'founding_member' flag on player profiles

- Admin sees platform stats: total players, total matches, matches this week

# 8. Infrastructure & Cost

The entire beta platform runs on free tiers. You will not pay anything until you grow past several hundred active users.

| Service | What it does | Free Tier Limit | Cost at Beta Scale |
| --- | --- | --- | --- |
| Supabase | Database + Auth + Storage | 500MB DB, 50MB file storage, 50,000 auth users | Free |
| Vercel | Website hosting + API | 100GB bandwidth, unlimited deployments | Free |
| Resend.com | Transactional email (notifications) | 3,000 emails/month | Free |
| GitHub | Code repository + version control | Unlimited private repos | Free |
| Cloudflare | DNS + CDN + DDoS protection | Unlimited (basic) | Free |

| TOTAL BETA COST | Zero. The full stack runs on free tiers for a 20–50 player beta. Your only investment is build time. |
| --- | --- |

# 9. The Path from Website to App

When the beta proves the concept and you are ready to build a mobile app, nothing you built gets thrown away. The transition is a frontend swap, not a rebuild.

| Component | Beta (Website) | App Phase | Changes needed? |
| --- | --- | --- | --- |
| Database | Supabase PostgreSQL | Same Supabase DB | None |
| Ranking Engine | TypeScript module | Same module, called via API | None |
| API | Next.js API Routes | Same API, now consumed by app | None |
| Auth | Supabase Auth (magic link) | Supabase Auth (+ biometrics) | Minor |
| Frontend | Next.js website | React Native (Expo) mobile app | New frontend only |
| Notifications | Email via Resend | Email + push notifications | Add push layer |

| INSIGHT | React Native (the mobile app framework) shares nearly identical component syntax with React (the website framework). A developer who builds the Next.js website can build the React Native app without learning a new language. The skill transfers directly. |
| --- | --- |

# 10. Immediate Next Steps

Do these in order. Do not skip ahead.

| Step | Action | Owner | Time needed |
| --- | --- | --- | --- |
| 1 | Create a GitHub account and new repository called 'padelranked' | You | 10 minutes |
| 2 | Create a free Supabase project at supabase.com | You | 10 minutes |
| 3 | Create a free Vercel account at vercel.com and link to GitHub | You | 10 minutes |
| 4 | Create a free Resend account at resend.com for email notifications | You | 10 minutes |
| 5 | Hand the Phase 0 Claude Code prompt to Claude Code and your developer friend | You + Developer | 1–2 hours |
| 6 | Once Phase 0 deploys successfully, register yourself as Player #1 | You | 5 minutes |
| 7 | Work through Phases 1–6 in order, testing each phase before moving on | Developer + Claude Code | 3–4 weeks |
| 8 | Invite your first 10 founding players once Phase 4 (ratings) is working | You | Ongoing |
| 9 | Run your first Beta Season 0 match through the live platform | You + Players | Week 4–5 |